# Project Context (Quick Recap)

Domain: Personal Finance Analytics
Objective: Build an end-to-end analytics platform to track expenses, income, budgets, and savings.

GCP Services Used

- Cloud Storage (Bronze)

- Cloud SQL – PostgreSQL (Silver)

- BigQuery (Gold)

- Cloud Run (Python ETL)

- Cloud Scheduler

- Looker Studio

# HIGH-LEVEL ARCHITECTURE (HLD)

### Flow

CSV / User Input

↓

Cloud Storage (Bronze)

↓

Python ETL (Cloud Run)

↓

Cloud SQL (Silver)

↓

BigQuery (Gold)

↓

Looker Studio

# 🧩 LOW-LEVEL DESIGN (LLD – Component View)

### Storage Layers

| Layer | Service | Purpose |
| --- | --- | --- |
| Bronze | Cloud Storage | Raw CSV preservation |
| Silver | Cloud SQL | Cleaned, relational data |
| Gold | BigQuery | Analytics & reporting |

# 👥 TEAM STRUCTURE (5 PEOPLE)

| Person | Role | Responsibility |
| --- | --- | --- |
| P1 | GCP Infra Lead | Project setup, IAM, networking |
| P2 | Data Engineer | Ingestion, Cloud Storage, ETL |
| P3 | Backend Engineer | Cloud Run, Python jobs |
| P4 | Analytics Engineer | BigQuery modeling, SQL |
| P5 | BI Engineer | Looker dashboards & KPIs |

# 🟦 DAY-WISE SPRINT PLAN (6 DAYS)

## 🟩 DAY 1 – Project Setup & Dataset Understanding

### Owner

- P1 (Infra)

- P2 (Data Engineer)

### Step-by-Step Tasks

- Create GCP Project

- Enable APIs:

  - Cloud Storage

  - Cloud SQL

  - BigQuery

  - Cloud Run

  - Cloud Scheduler

Create GCS buckets:
gs://finance-raw-data/

├── expenses/

└── income/

- Review datasets:

  - Expense CSV

  - Income CSV

- Define KPIs:

  - Monthly expense

  - Monthly income

  - Savings

  - Budget utilization %

Deliverable

- Dataset understanding doc

- KPI definition sheet

## 🟩 DAY 2 – Bronze Layer (Raw Ingestion)

### Owner

- P2 (Data Engineer)

### Step-by-Step Tasks

- Upload raw CSVs into Cloud Storage

- Preserve:

  - Original timestamps

  - Original category names

Define naming convention:
expenses_YYYYMM.csv

income_YYYYMM.csv

- Validate file arrival manually

Deliverable

- Raw data available in GCS

- Folder & naming standards

## 🟩 DAY 3 – Silver Layer (Cleaning & Cloud SQL)

### Owner

- P3 (Backend)

- P2 (Data Engineer)

### Step-by-Step Tasks

- Create Cloud SQL (PostgreSQL)

- Create tables:

expenses(id, date, category, amount)

income(id, date, source, amount)

- Write Python ETL:

- Read CSV from GCS

- Handle nulls

- Standardize categories

- Remove duplicates

- Load cleaned data into Cloud SQL

Deliverable

- Clean relational tables

- Python ETL script

## 🟩 DAY 4 – Gold Layer (BigQuery Modeling)

### Owner

- P4 (Analytics Engineer)

### Step-by-Step Tasks

- Extract data from Cloud SQL

- Load into BigQuery tables

- Create analytics views:

monthly_expense

monthly_income

budget_vs_actual

- Apply partitioning:

PARTITION BY DATE(transaction_date)

- Optimize queries

Deliverable

- BigQuery datasets

- Optimized SQL views

## 🟩 DAY 5 – Automation & Scheduling

### Owner

- P3 (Backend)

- P1 (Infra)

### Step-by-Step Tasks

- Containerize ETL using Docker

- Deploy ETL to Cloud Run

- Create Cloud Scheduler job:

- Monthly execution

- Validate automated pipeline

- Add logging & error handling

Deliverable

- Automated pipeline

- Cloud Run service + Scheduler

## 🟩 DAY 6 – Visualization & Insights

### Owner

- P5 (BI Engineer)

### Step-by-Step Tasks

- Connect BigQuery to Looker Studio

- Build dashboards:

- Monthly expense trend

- Category-wise spend

- Budget vs actual

- Savings trend

- Validate KPIs

- Create demo walkthrough

Deliverable

- Looker dashboard

- Final demo-ready project

# 📌 FINAL DELIVERABLES (After 6 Days)

- End-to-end GCP data pipeline

- Automated ingestion & transformation

- Analytics-ready BigQuery models

- Business dashboards

- Clear Bronze → Silver → Gold story

# 🎯 Why This Is STRONG for Interviews & Training

- Realistic finance use case

- Full GCP stack usage

- Clear role ownership

- Step-by-step traceability

- Easy to defend architecture decisions